DUE DILIGENCE CHECKLIST — DOCUMENT 08.1  |  DATA ROOM

Due Diligence Checklist

Jingo Gold Project — Structured Review Framework for Prospective Acquirers

Status: Available = covered by current data room  •  Partial = partially addressed  •  Open = requires independent work.

Priority: Critical = must be completed before transaction  •  High = complete in first 60 days  •  Medium = within 6 months  •  Low = ongoing.

1.  LAND TENURE & MINING CLAIMS

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | BLM LR2000 search confirming current registered holder of all claims | Open | Critical |
| ☐ | Elmore County Recorder title search and claim location notices | Open | Critical |
| ☐ | Annual maintenance fee or affidavit of labor filings confirmed current | Open | Critical |
| ☐ | No claims in default, lapsed, or subject to dispute | Open | Critical |
| ☐ | Claim boundary coordinates and polygons (GIS) | Available | — |
| ☐ | Encumbrances: NSR royalties, back-in rights, options, prior owner agreements | Open | Critical |
| ☐ | Surface rights status confirmed (BLM federal — typical) | Available | — |
| ☐ | Adjacent and overlapping claim status (no staking conflicts) | Open | High |
| ☐ | Mineral patent applications or split-estate issues reviewed | Open | High |

2.  GEOLOGY & MINERALISATION

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Geological summary compiled from historic and recent reports | Available | — |
| ☐ | Historic sampling records compiled (1933 production, 1985–86 sampling) | Available | — |
| ☐ | Independent QP site visit and underground inspection | Open | Critical |
| ☐ | Modern channel sampling under QA/QC of historic underground exposures | Open | High |
| ☐ | Twin sampling of high-grade historic sample locations | Open | High |
| ☐ | Petrology / ore microscopy on representative samples | Open | Medium |
| ☐ | Underground survey of historic workings (modern accuracy) | Open | High |
| ☐ | 3D geological model integrating historic underground data | Open | Medium |

3.  EXPLORATION DATA & RECORDS

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Full digital data package: assay certs, sample logs, field notes | Open | Critical |
| ☐ | Original Boise Assayer & Metallurgy assay certificates (1985–86) | Available | — |
| ☐ | Sunshine Mining Co. and other operator field reports from 1980s | Partial | High |
| ☐ | Historic underground survey data and adit/drift maps | Open | High |
| ☐ | 1933 shipping ore records (smelter assays, settlement statements) | Open | Medium |
| ☐ | All historic drill records (if any documented) | Open | High |

4.  PERMITTING & REGULATORY

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | BLM permitting status: Notice of Operations / Plan of Operations | Open | Critical |
| ☐ | Outstanding reclamation obligations or bonds | Open | Critical |
| ☐ | Idaho DEQ compliance status | Open | Critical |
| ☐ | Idaho Department of Lands records | Open | High |
| ☐ | Phase 1 NOI/PoO timeline and requirements (in geological summary) | Available | — |
| ☐ | NEPA review applicability for Phase 1 program | Open | High |
| ☐ | Cultural / archaeological Section 106 review | Open | High |
| ☐ | Tribal consultation requirements (Shoshone-Bannock, Shoshone-Paiute) | Open | High |

5.  ENVIRONMENTAL

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Phase I Environmental Site Assessment (ESA) | Open | High |
| ☐ | Surface water quality baseline (Boise River basin) | Open | High |
| ☐ | Acid-rock drainage / metal leach screening on existing material | Open | High |
| ☐ | Species at risk screening (sage grouse and other Idaho SAR) | Open | High |
| ☐ | Historic adit / shaft mouth condition and water management | Open | Medium |
| ☐ | Existing dump material characterization (PAG vs non-PAG) | Open | Medium |

6.  INFRASTRUCTURE

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Road access assessment and ground condition | Partial | Medium |
| ☐ | Idaho power grid connection feasibility | Open | Medium |
| ☐ | Water rights and availability for drilling | Open | High |
| ☐ | Camp/accommodation plan for Phase 1 crew | Open | Medium |
| ☐ | Nearest assay laboratory (Idaho-area certified labs) | Available | — |
| ☐ | Idaho drilling contractor availability and pricing | Open | Medium |

7.  FINANCIAL

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Indicative financial analysis and scenario modelling | Available | — |
| ☐ | Comparable transaction analysis | Available | — |
| ☐ | Phase 1 program budget detailed and costed by a QP | Open | High |
| ☐ | Idaho/federal tax structure reviewed with tax counsel | Open | High |
| ☐ | Deal structure agreed (cash, option, JV, share consideration) | Open | Critical |
| ☐ | Outstanding vendor financial obligations on the property | Open | Critical |
| ☐ | Vendor entity tax structure and capacity to transact | Open | High |

8.  LEGAL & CORPORATE

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Vendor entity corporate search and good standing | Open | Critical |
| ☐ | All prior agreements, LOIs, MOUs on the property reviewed | Open | Critical |
| ☐ | Representations and warranties reviewed by legal counsel | Open | Critical |
| ☐ | No litigation, arbitration, or disputes involving the property | Open | Critical |
| ☐ | Transaction structure: asset purchase vs share purchase vs option | Open | High |
| ☐ | Escrow and closing conditions defined | Open | High |
| ☐ | Finder's fee, commission, or third-party entitlements | Open | High |
| ☐ | U.S. Hart-Scott-Rodino antitrust notification (if applicable) | Open | Medium |

9.  TECHNICAL REPORTS

|  | Item | Status | Priority |
| --- | --- | --- | --- |
| ☐ | Vendor data sheet and executive summary | Available | — |
| ☐ | Project fact sheet | Available | — |
| ☐ | Geological summary | Available | — |
| ☐ | Historic sampling report (compiled) | Available | — |
| ☐ | Project presentation | Available | — |
| ☐ | Independent NI 43-101 / SK 1300 technical report by a QP | Open | High |
| ☐ | QP site visit report (pre-transaction) | Open | Critical |
| ☐ | Phase 1 drill program design by a QP | Open | High |

# Suggested Due Diligence Timeline

Weeks 1–2:  NDA signed, full data room access granted. Begin legal and corporate review (Sections 7, 8). BLM LR2000 search initiated. Elmore County title search.

Weeks 2–4:  QP site visit, underground inspection, and geological review (Section 2). Obtain all digital data (Section 3). Phase I ESA initiated.

Weeks 4–6:  Legal due diligence (Section 8). Environmental site screen complete (Section 5). Phase 1 budget costed by QP.

Weeks 6–10:  QP site visit report issued. LOI or term sheet agreed. Tax structure confirmed.

Weeks 10–14:  Transaction documents drafted and negotiated. Closing conditions satisfied. Tribal and stakeholder engagement commenced if planned.

NOTE

This checklist is a general due diligence guide and does not constitute legal, financial, or technical advice. Prospective parties must engage independent qualified legal counsel, a NI 43-101 / SK 1300 Qualified Person, and appropriate technical and environmental specialists before concluding any transaction.

Contact: Hugo  |  hugo@kpcapital.com  |  778-985-8685